**DDU** **Robot** **2008**

Work left to be done in the next 14days :-

* Gripper hardware and software – 3days.
  + 1 day for hardware and 2days for software.
* Line follower – 1 day.
  + For final software and testing.
* IR Remote – 2 days.
  + For the remote software and testing.
* Documentation – 3 days.
* Integration of the entire system – 3 days.